JEDI RE

3D Building Model

Implementation Spec

Bug Fixes • Data Pipeline • Scenario Visualization • Design Library

February 2026

Commit Reference: f2cf8cc0a

# Executive Summary

The 3D Building Model in JEDI RE is non-functional due to three critical bugs that prevent rendering. Beyond fixing these, the component has no data pipeline connecting it to the deal's actual geometry, zoning constraints, or financial models. This spec covers four workstreams:

| # | Workstream | Status | Effort |
| --- | --- | --- | --- |
| 1 | Critical Bug Fixes (3 bugs) | Blocking — component crashes on mount | 1 hour |
| 2 | Data Pipeline (GeoJSON → 3D Store) | Missing — empty scene, no deal data flows in | 3 hours |
| 3 | Scenario Visualization (By-Right / Variance / Rezone) | Backend exists, not wired to 3D | 4 hours |
| 4 | Design Library (image/drawing uploads + reference) | Backend partially exists, needs 3D integration | 5 hours |

KEY FINDING: The backend already has the scenario engine and file upload infrastructure. The development-scenarios routes calculate by-right, variance, and rezone envelopes with real zoning data. The module-libraries routes accept file uploads. The Qwen AI routes accept images and return terrain/compliance analysis. None of these are connected to the 3D viewer.

# 1. Critical Bug Fixes

Three bugs prevent the 3D editor from rendering. Bug 3 is the showstopper — it crashes the component on mount before anything else runs.

## Bug 3: Zustand subscribe() crashes on mount

File: useDesign3D.ts lines 28–38  |  Impact: Component fails to mount. ErrorBoundary shows fallback UI.

The hook calls useDesign3DStore.subscribe(selector, listener) with two arguments. This syntax requires the subscribeWithSelector middleware, but the store only uses devtools and persist. In Zustand v4, this throws a runtime error.

Fix (Option A — add middleware):

// design3d.store.ts

import { subscribeWithSelector } from 'zustand/middleware';

export const useDesign3DStore = create<Design3DStore>()(

devtools(

subscribeWithSelector(          // ← ADD THIS

persist(

(set, get) => ({ ... }),

{ name: 'design3d-storage' }

)

),

{ name: 'Design3D' }

)

);

Fix (Option B — rewrite without selector):

// useDesign3D.ts — replace lines 28-38

useEffect(() => {

let prevLen = useDesign3DStore.getState().buildingSections.length;

const unsub = useDesign3DStore.subscribe((state) => {

if (state.buildingSections.length !== prevLen) {

prevLen = state.buildingSections.length;

store.saveSnapshot();

}

});

return unsub;

}, [store]);

## Bug 1: Props silently dropped — no parcel data enters editor

File: Building3DEditor.tsx interface (line 42)  |  Impact: Empty 3D scene. Store has parcelBoundary: null.

Design3DPage passes parcelGeometry, fullScreen, and showMetricsPanel as props to Building3DEditor. The editor's interface only accepts dealId, onMetricsChange, and onSave. The extra props are silently ignored by TypeScript/React.

Fix:

// Building3DEditor.tsx — update interface

interface Building3DEditorProps {

dealId?: string;

parcelGeometry?: ParcelBoundary;   // ADD

fullScreen?: boolean;               // ADD

showMetricsPanel?: boolean;          // ADD

onMetricsChange?: (metrics: any) => void;

onSave?: () => void;

}

// Inside component, hydrate store on mount:

useEffect(() => {

if (parcelGeometry && !state.parcelBoundary) {

actions.setParcelBoundary(parcelGeometry);

}

}, [parcelGeometry]);

## Bug 2: ExtrudeGeometry renders buildings sideways

Files: Building3DEditor.tsx — ParcelMesh (line 310), BuildingSectionMesh (line 384)  |  Impact: Buildings extrude horizontally instead of standing upright.

Three.js ExtrudeGeometry takes a Shape in the XY plane and extrudes along Z. The code draws footprints using x/z coordinates but never rotates the mesh, so the "height" extends along the Z axis (depth) instead of Y (vertical).

Fix:

// BuildingSectionMesh — add rotation, fix position

<mesh

position={[section.position.x, 0, section.position.z]}

rotation={[-Math.PI / 2, 0, 0]}   // ADD: flip XY→XZ

castShadow receiveShadow

>

// ParcelMesh — same rotation

<mesh position={[0, -0.1, 0]} rotation={[-Math.PI / 2, 0, 0]} receiveShadow>

# 2. Data Pipeline: Deal → 3D Store

Currently zero data flows from the deal record into the 3D scene. This section defines the converter, the hydration flow, and the persistence strategy.

## 2.1 The Format Gap

The backend returns GeoJSON from PostGIS. The 3D editor expects a ParcelBoundary with {lat, lng}[] coordinates and calculated area. These formats are incompatible — no converter exists.

| Layer | Format | Example |
| --- | --- | --- |
| PostgreSQL (PostGIS) | GeoJSON Polygon: number[][][] | { type: "Polygon", coordinates: [[[-84.388, 33.749], ...]] } |
| 3D Store (Zustand) | ParcelBoundary: {lat, lng}[] | { id: "...", coordinates: [{lat: 33.749, lng: -84.388}], area: 98010 } |

## 2.2 New Utility: geoJsonToParcelBoundary

File: frontend/src/utils/geoJsonToParcel.ts

import { ParcelBoundary } from '@/types/design/design3d.types';

interface GeoJSONPolygon {

type: 'Polygon';

coordinates: number[][][]; // [[[lng, lat], ...]]

}

export function geoJsonToParcelBoundary(

geojson: GeoJSONPolygon,

dealId: string,

acreage?: number

): ParcelBoundary {

const ring = geojson.coordinates[0]; // outer ring

const coordinates = ring.map(([lng, lat]) => ({ lat, lng }));

// Area: use backend acreage if available, else Shoelace on projected coords

const areaSqFt = acreage

? acreage * 43560

: calculateAreaSqFt(coordinates);

return {

id: `parcel-${dealId}`,

coordinates,

area: areaSqFt,

extrusionHeight: 2,    // thin slab for ground plane vis

color: '#10b981',

opacity: 0.3,

};

}

The calculateAreaSqFt helper projects lat/lng to feet using local Mercator approximation and applies the Shoelace formula. This is only a fallback — the backend's ST_Area(geography) is authoritative.

## 2.3 New Utility: zoningToEnvelope

File: frontend/src/utils/zoningToEnvelope.ts

Converts the zoning profile (from GET /api/v1/zoning-verification/deals/:dealId/profile or the scenarios/recommendations response) into a ZoningEnvelope the 3D store expects:

export function zoningProfileToEnvelope(profile: ZoningProfile): ZoningEnvelope {

return {

id: `envelope-${profile.deal_id}`,

maxHeight: profile.max_height_ft || 65,

setbacks: {

front: profile.setback_front_ft || 20,

rear: profile.setback_rear_ft || 20,

side: profile.setback_side_ft || 10,

},

floorAreaRatio: profile.applied_far || 2.0,

buildableArea: profile.lot_area_sf || 0,

wireframe: true,

color: '#3b82f6',

};

}

## 2.4 Hydration Flow in Design3DPage

The updated Design3DPage fetches three data sources in parallel on mount, converts them, and injects into the 3D store:

| # | API Call | Converter | Store Action |
| --- | --- | --- | --- |
| 1 | GET /api/v1/deals/:dealId (existing) | geoJsonToParcelBoundary() | setParcelBoundary() |
| 2 | GET /api/v1/zoning-verification/deals/:dealId/profile | zoningProfileToEnvelope() | setZoningEnvelope() |
| 3 | GET /api/v1/deals/:dealId/scenarios/recommendations | (direct mapping for scenario panel) | new: setScenarios() |

The critical code change in Design3DPage.tsx:

// After fetching deal data (line ~45):

const boundary = geoJsonToParcelBoundary(

dealData.boundary, dealId, dealData.acres

);

// Fetch zoning profile

const zoningRes = await apiClient.get(

`/api/v1/zoning-verification/deals/${dealId}/profile`

);

const envelope = zoningProfileToEnvelope(zoningRes.data);

// Pass both as props (Building3DEditor hydrates its own store)

setParcelData(boundary);

setZoningData(envelope);

## 2.5 Persistence Strategy

Two parallel persistence systems exist and need to be consolidated:

- dealData.store.ts: Uses IndexedDB for 3D design data. Has updateDesign3D() and loadFromIndexedDB(). This is the right approach for large 3D state.

- Design3DPage.tsx: Tries POST /api/v1/deals/:dealId/design which returns 404 (endpoint doesn't exist).

DECISION: Use IndexedDB for 3D state, API for metadata only. The 3D building state (sections, footprints, measurements) is too large and changes too frequently for REST round-trips. Keep using IndexedDB via dealData.store.ts. Only save a lightweight reference (design ID, unit count, last modified) to the backend so other modules can reference it. Remove the non-existent /design endpoint calls from Design3DPage.

# 3. Scenario Visualization: Zoning Density Toggle

The 3D model should render different building envelopes based on entitlement path — letting the user visually compare what they can build by-right, with a variance, or after a rezone. The backend already calculates all three.

## 3.1 Existing Backend Endpoints

| Endpoint | Returns | Data Shape |
| --- | --- | --- |
| GET /deals/:id/scenarios/recommendations | By-Right, Variance, Rezone envelopes | maxUnits, maxGba, maxStories, appliedFar, bindingConstraint, risk, timeline |
| GET /deals/:id/scenarios/hbu | Highest & Best Use across property types | Per-type: maxGFA, maxCapacity, maxFloors, parkingRequired |
| GET /deals/:id/rezone-analysis | Best target zoning district with evidence | targetDistrictCode, delta, revenue, approvalRate, timeline |
| POST /deals/:id/scenarios | Save custom user scenarios | name, use_mix, avg_unit_size_sf, efficiency_factor |

## 3.2 3D Implementation: ScenarioEnvelopeMesh

A new Three.js component renders semi-transparent overlapping envelopes so the user can see the density gradient:

| Scenario | Visual | Color | Opacity |
| --- | --- | --- | --- |
| By-Right | Solid wireframe box at current zoning limits | #22c55e (green) | 0.25 |
| Variance | Dashed wireframe extending 15-20% beyond by-right | #f59e0b (amber) | 0.15 |
| Rezone | Outer wireframe at maximum potential | #ef4444 (red) | 0.10 |
| Active/Selected | Whichever scenario user selects renders as solid fill | (scenario color) | 0.35 |

Component: ScenarioEnvelopeMesh

interface ScenarioEnvelopeProps {

scenario: DevelopmentScenario;

parcelBoundary: ParcelBoundary;

isActive: boolean;

onClick: () => void;

}

const ScenarioEnvelopeMesh: React.FC<ScenarioEnvelopeProps> = ({

scenario, parcelBoundary, isActive, onClick

}) => {

// Build footprint shape from parcel coords with setback insets

const shape = buildInsetShape(parcelBoundary, scenario.setbacks);

const height = scenario.maxHeight;

return (

<mesh

position={[0, 0, 0]}

rotation={[-Math.PI / 2, 0, 0]}

onClick={onClick}

>

<extrudeGeometry args={[shape, { depth: height }]} />

<meshBasicMaterial

color={scenario.color}

wireframe={!isActive}

transparent opacity={isActive ? 0.35 : 0.15}

/>

</mesh>

);

};

## 3.3 Store Extension: Scenario State

Add to design3d.store.ts:

// New state fields

scenarios: DevelopmentScenario[];     // from recommendations API

activeScenarioId: string | null;       // which one is visually active

showScenarioOverlay: boolean;          // toggle all envelopes

// New actions

setScenarios: (scenarios: DevelopmentScenario[]) => void;

setActiveScenario: (id: string | null) => void;

toggleScenarioOverlay: () => void;

## 3.4 UI: Scenario Selector Panel

A collapsible panel in the bottom-left of the 3D viewport lets users toggle between scenarios:

- Dropdown or tab bar: By-Right | Variance | Rezone | Custom

- Each shows: max units, max stories, FAR, binding constraint, risk level, estimated timeline

- Selecting a scenario: highlights that envelope in the 3D scene as solid fill, dims others to wireframe

- "Compare" mode: renders all three simultaneously with different colors/opacities

- "Run ProForma" button: passes the selected scenario's metrics to M09 (Strategy Arbitrage)

## 3.5 Data Flow Diagram

User opens Deal → Design 3D tab

│

├── GET /deals/:id (→ boundary GeoJSON + acres)

├── GET /deals/:id/scenarios/recommendations

│     └── Returns: [byRight, variance, rezone] with envelope data

│

├── geoJsonToParcelBoundary() → store.setParcelBoundary()

├── map recommendations → store.setScenarios()

│

├── 3D Canvas renders:

│     ├── ParcelMesh (green ground plane)

│     ├── ScenarioEnvelopeMesh × 3 (overlapping wireframes)

│     ├── BuildingSectionMesh[] (user's actual design)

│     └── ContextBuildingMesh[] (surrounding buildings)

│

└── User clicks scenario → setActiveScenario() → updates 3D + metrics panel

# 4. Design Library: Reference Images & Drawings

Users need to upload building design ideas — photos, sketches, architectural drawings, renderings — and have them available as reference material while working in the 3D editor. This connects to two existing backend systems.

## 4.1 Existing Backend Infrastructure

| System | Endpoint | Current State | What It Accepts |
| --- | --- | --- | --- |
| Module Libraries | POST /api/v1/module-libraries/:module/upload | Working, limited to Excel/PDF/CSV | 50MB max, multer memoryStorage |
| Qwen AI Routes | POST /api/v1/ai/image-to-terrain | Working, accepts images | 10MB max, image/* mimetypes |
| Qwen AI Routes | POST /api/v1/ai/analyze-compliance | Working, accepts design3D + renderUrl | JSON body with image URL |
| Files Routes | POST /api/v1/deals/:id/files | Working, general file storage | Various file types |

## 4.2 What Needs to Change

Backend: Extend module-libraries to accept images

The module-libraries upload route currently rejects image mimetypes. Add image support with a new "design" module category:

// module-libraries.routes.ts — update fileFilter

const allowedMimes = [

// Existing

'application/vnd.ms-excel', 'application/vnd.openxmlformats-...', 'text/csv',

// ADD: Image types for design references

'image/jpeg', 'image/png', 'image/webp', 'image/svg+xml',

'image/tiff',  // architectural scans

'application/pdf',  // already supported — architectural drawings often PDF

];

// Update valid modules list

const validModules = ['financial', 'market', 'due_diligence', 'design'];  // ADD 'design'

Backend: New endpoint for design reference CRUD

File: backend/src/api/rest/design-references.routes.ts (new file)

// Register at: /api/v1/deals/:dealId/design-references

POST   /                    Upload reference image/drawing

GET    /                    List all references for this deal

GET    /:refId              Get single reference with metadata

PUT    /:refId              Update metadata (tags, notes, category)

DELETE /:refId              Remove reference

POST   /:refId/analyze      Send to Qwen AI for analysis

Each design reference record stores:

| Field | Type | Description |
| --- | --- | --- |
| id | UUID | Primary key |
| deal_id | UUID FK | Links to deal |
| user_id | UUID FK | Who uploaded |
| file_name | varchar | Original filename |
| file_path | varchar | Storage path (local or S3) |
| file_size | integer | Bytes |
| mime_type | varchar | image/jpeg, application/pdf, etc. |
| category | enum | inspiration, precedent, sketch, architectural_drawing, rendering, site_photo |
| tags | text[] | User-defined tags for filtering |
| notes | text | User annotations |
| ai_analysis | jsonb | Qwen analysis results (building type, style, unit count estimate, etc.) |
| thumbnail_path | varchar | Auto-generated thumbnail for gallery view |
| created_at | timestamp | Upload timestamp |

Database Migration

-- 046_design_references.sql

CREATE TABLE design_references (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

deal_id UUID NOT NULL REFERENCES deals(id) ON DELETE CASCADE,

user_id UUID NOT NULL,

file_name VARCHAR(255) NOT NULL,

file_path VARCHAR(500) NOT NULL,

file_size INTEGER NOT NULL,

mime_type VARCHAR(100) NOT NULL,

category VARCHAR(50) DEFAULT 'inspiration',

tags TEXT[] DEFAULT '{}',

notes TEXT,

ai_analysis JSONB,

thumbnail_path VARCHAR(500),

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_design_refs_deal ON design_references(deal_id);

## 4.3 Frontend: Design Reference Panel

A new panel in the 3D editor lets users manage their reference library. It renders as a collapsible sidebar on the right side (below or replacing the metrics panel when active).

Panel Sections

- Upload Zone: Drag-and-drop area accepting images (JPEG, PNG, WebP, TIFF) and PDFs. Shows upload progress. Auto-generates thumbnail on completion.

- Gallery Grid: Thumbnail grid of all uploaded references for this deal. Click to expand. Filter by category and tags. Drag to reorder.

- Reference Detail View: Full-size image display with zoom/pan. Side panel shows metadata (category, tags, notes). "Analyze with AI" button sends to Qwen for building analysis.

- AI Analysis Card: When Qwen processes an image, shows: detected building type, estimated unit count, style classification, notable features, and a confidence score. User can accept/edit the AI suggestions.

- Pin to Viewport: User can "pin" a reference image as a semi-transparent overlay on the 3D viewport for direct visual comparison while designing. Adjustable opacity and position.

Component: DesignReferencePanel

interface DesignReferencePanelProps {

dealId: string;

isOpen: boolean;

onToggle: () => void;

}

// Uses React Query for data fetching:

const { data: references } = useQuery(

['design-references', dealId],

() => apiClient.get(`/api/v1/deals/${dealId}/design-references`)

);

// Upload mutation:

const uploadMutation = useMutation(

(file: File) => {

const formData = new FormData();

formData.append('file', file);

formData.append('category', selectedCategory);

return apiClient.post(

`/api/v1/deals/${dealId}/design-references`, formData

);

}

);

## 4.4 AI Analysis Integration

When a user clicks "Analyze with AI" on an uploaded reference, the frontend sends it to the existing Qwen endpoint. The response is stored in the ai_analysis JSONB field and displayed on the reference card.

Analysis Flow

1. User uploads site photo or architectural sketch

2. POST /api/v1/deals/:dealId/design-references (stores file)

3. User clicks "🧠 Analyze" on thumbnail

4. POST /api/v1/deals/:dealId/design-references/:refId/analyze

└── Backend reads file, sends to Qwen with prompt:

"Analyze this building design image. Identify: building type,

approximate unit count, number of stories, architectural style,

notable features (balconies, podium parking, courtyard), and

estimated dimensions."

5. Qwen response stored in ai_analysis column

6. Frontend displays analysis card with findings

7. Optional: User clicks "Generate Similar" → AI creates building

sections in the 3D editor matching the reference style

## 4.5 Viewport Overlay: Pin Reference Image

This feature lets users pin a reference image directly onto the 3D viewport as a floating overlay. Implementation uses an Html component from @react-three/drei for the overlay, and standard CSS for positioning/opacity control.

// Inside Building3DEditor Canvas:

{pinnedReference && (

<Html

position={[0, state.zoningEnvelope?.maxHeight || 50, 0]}

center

style={{ pointerEvents: 'none' }}

>

<img

src={pinnedReference.thumbnailUrl}

alt={pinnedReference.fileName}

style={{

opacity: referenceOpacity,  // 0.2-0.8, user-adjustable

maxWidth: '400px',

borderRadius: '8px',

border: '2px solid rgba(255,255,255,0.3)',

}}

/>

</Html>

)}

# 5. Implementation Order

| Phase | Task | Dependencies | Effort | Priority |
| --- | --- | --- | --- | --- |
| 1a | Fix Bug 3: Add subscribeWithSelector to store | None | 15 min | P0 — BLOCKING |
| 1b | Fix Bug 1: Add missing props to Building3DEditor interface | None | 15 min | P0 — BLOCKING |
| 1c | Fix Bug 2: Add rotation to ExtrudeGeometry meshes | None | 15 min | P0 — BLOCKING |
| 1d | Remove duplicate ErrorBoundary wrapping | 1a-1c | 5 min | P0 |
| 2a | Create geoJsonToParcelBoundary converter | None | 30 min | P0 |
| 2b | Create zoningProfileToEnvelope converter | None | 20 min | P0 |
| 2c | Update Design3DPage hydration flow (fetch + convert + inject) | 2a, 2b, 1a-1c | 1 hr | P0 |
| 2d | Consolidate persistence: wire to dealData.store IndexedDB | 2c | 45 min | P1 |
| 3a | Add scenario state to design3d.store.ts | 2c | 30 min | P1 |
| 3b | Build ScenarioEnvelopeMesh component | 3a | 1.5 hr | P1 |
| 3c | Build ScenarioSelectorPanel UI | 3b | 1.5 hr | P1 |
| 3d | Wire scenario selection to ProForma (M09) via event | 3c | 30 min | P2 |
| 4a | Migration: create design_references table | None | 15 min | P1 |
| 4b | Backend: design-references.routes.ts (CRUD) | 4a | 2 hr | P1 |
| 4c | Backend: extend module-libraries for image mimetypes | None | 15 min | P1 |
| 4d | Frontend: DesignReferencePanel component | 4b | 2 hr | P2 |
| 4e | Frontend: viewport overlay (pin reference image) | 4d | 1 hr | P2 |
| 4f | AI analysis integration (Qwen analyze endpoint) | 4b | 1 hr | P2 |

PHASE 1 (Day 1): Fix bugs + data pipeline = working 3D model showing real deal geometry and zoning. After Phase 1, the 3D editor renders the actual parcel boundary, zoning envelope, and allows adding building sections that stand upright. This is the minimum viable state.

PHASE 2 (Days 2-3): Scenario visualization = user can compare by-right, variance, and rezone buildable envelopes in 3D. The 3D scene shows overlapping colored wireframes. User toggles between scenarios and sees metrics update. "Run ProForma" sends selected scenario to M09.

PHASE 3 (Days 3-5): Design library = upload reference images, get AI analysis, pin to viewport. Full reference image management with gallery, AI-powered building analysis, and viewport overlay for visual comparison while designing.

# 6. Files Modified & Created

## Modified Files

| File | Changes |
| --- | --- |
| frontend/src/stores/design/design3d.store.ts | Add subscribeWithSelector middleware. Add scenario state fields and actions. |
| frontend/src/hooks/design/useDesign3D.ts | Fix subscribe call (lines 28-38). Add scenario actions to return. |
| frontend/src/components/design/Building3DEditor.tsx | Add missing props to interface. Add useEffect for store hydration. Add rotation to meshes. Add ScenarioEnvelopeMesh rendering. Add DesignReferencePanel slot. |
| frontend/src/pages/Design3DPage.tsx | Add parallel data fetching (deal + zoning + scenarios). Add converters. Remove non-existent /design endpoint. Remove duplicate ErrorBoundary. |
| frontend/src/pages/Design3DPage.enhanced.tsx | Same props fix as Design3DPage.tsx. |
| backend/src/api/rest/module-libraries.routes.ts | Add image mimetypes. Add 'design' to valid modules. |
| backend/src/api/rest/index.ts | Register new design-references routes. |

## New Files

| File | Purpose |
| --- | --- |
| frontend/src/utils/geoJsonToParcel.ts | GeoJSON Polygon → ParcelBoundary converter with area calculation |
| frontend/src/utils/zoningToEnvelope.ts | Zoning profile → ZoningEnvelope converter |
| frontend/src/components/design/ScenarioEnvelopeMesh.tsx | 3D wireframe envelope for each development scenario |
| frontend/src/components/design/ScenarioSelectorPanel.tsx | UI panel for toggling between by-right/variance/rezone |
| frontend/src/components/design/DesignReferencePanel.tsx | Upload, gallery, AI analysis for reference images |
| frontend/src/components/design/ViewportOverlay.tsx | Pinned reference image overlay on 3D viewport |
| frontend/src/types/design/scenarios.types.ts | TypeScript interfaces for scenario data |
| backend/src/api/rest/design-references.routes.ts | CRUD + AI analysis for design reference uploads |
| backend/migrations/046_design_references.sql | Database table for design reference storage |